# TEST PLAN – DemoQA Website

Document ID: TP-DQA-001
Project Name: DemoQA Automation Validation Platform
Reference Docs: SRS (

DemoQA-SRS

), Test Strategy (

Test Strategy Sample

), Test Cases & RTM

## 1. Test Objectives

The primary objectives of the test effort are:

- Validate end-to-end functionality of all DemoQA modules defined in the SRS (

DemoQA-SRS

).

- Ensure interactive elements behave consistently across supported browsers.

- Verify UI responsiveness, alert handling, modal behavior, frames, widgets, and interactions.

- Validate Book Store application features including search, login/logout, and user collection.

- Ensure regression stability during iterative builds.

- Identify defects and ensure they are logged, tracked, re-tested, and closed.

## 2. Scope of Testing

### In-Scope Functional Areas (as per SRS)

#### Elements Module (Text Box, Check Box, Radio Button, Web Tables, Buttons, Links, Upload/Download, Dynamic Properties)

— Validate text inputs, selections, broken links, file interactions.

#### Forms Module

— Validate full form input and submission flow (Practice Form).

#### Alerts, Frames & Windows Module

— Timed alerts, prompt alerts, nested frames, modal dialogs.

#### Widgets Module

— Accordian, AutoComplete, Date Picker, Tabs, Menus, ToolTips, Progress Bar.

#### Interactions Module

— Drag & Drop, Selectable, Resizable.

#### Book Store Application Module

— Search book, login, logout, add/remove books in user profile.

These modules reference functionality explicitly described in SRS Sections 3.1–3.6 (

DemoQA-SRS

).

### Out-of-Scope

- Performance benchmarking beyond normal UI responsiveness.

- Mobile device testing beyond basic Chrome device emulation.

- Backend or API load testing.

- Security penetration testing.

## 3. Testing Approach / Strategy (High-Level)

This Test Plan uses the Test Strategy reference structure (

Test Strategy Sample

), adapted for DemoQA.

### Functional Testing

Validate all core UI interactions using manual & automated tests.

### Smoke Testing

Check critical flows:

- Page loads

- Alert handling

- Frame switching

- Book Store login/logout

### Regression Testing

Automation will cover:

- Forms

- Alerts

- Frames

- AutoComplete

- Drag and Drop

- Search Functionality

- Login/Logout

### Cross-Browser Testing

Chrome, Edge, Firefox (based on SRS compatibility requirement §4.3) (

DemoQA-SRS

).

### Error & Boundary Testing

- Invalid form inputs

- Broken links

- Max/min field validation

### Dynamic Behavior Testing

E.g., Dynamic Properties, Progress Bar (covered in SRS §5.1) (

DemoQA-SRS

).

## 4. Test Items

- DemoQA Production Website

- UI components under Elements, Forms, Alerts, Widgets, Interactions, Book Store

- Test Cases designed and mapped in RTM

- Automated scripts (Selenium/Playwright/Cypress)

## 5. Test Deliverables

- Test Plan

- Test Strategy

- RTM Document

- Manual Test Cases

- Automation Test Scripts

- Daily Execution Report

- Defect Report

- Final Test Summary Report

(Structure referenced from sample Test Plan deliverables (

Test Plan Sample

))

## 6. Test Environment

### Browsers

Chrome, Edge, Firefox (SRS Compatibility requirement §4.3) (

DemoQA-SRS

)

### OS

Windows 10/11

### Tools

Selenium / Cypress / Playwright
Browser DevTools
Jira (for defect tracking)
Postman (optional, for API validation in Book Store app)

## 7. Entry & Exit Criteria

### Entry Criteria

- SRS is approved (

DemoQA-SRS

)

- Test cases reviewed

- Test environment ready

- RTM completed and approved

### Exit Criteria

- 100% test cases executed

- All P1/P2 defects closed

- Test Summary Report delivered

- Stakeholder approval received

## 8. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Planning, execution monitoring, reporting |
| Test Engineer | Test design, execution, defect logging |
| Automation Engineer | Script creation & maintenance |
| Developer | Fix defects |
| Product Owner | Clarifications, approvals |

## 9. Test Schedule

| Activity | Start | End |
| --- | --- | --- |
| Test Planning | Day 1 | Day 2 |
| Test Case Writing | Day 3 | Day 7 |
| Automation Script Prep | Day 3 | Day 14 |
| Test Execution Cycle 1 | Day 8 | Day 12 |
| Defect Fix + Retest | Day 13 | Day 16 |
| Regression Cycle | Day 17 | Day 20 |
| Test Closure | Day 21 | Day 22 |

## 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Dynamic elements breaking automation | Use robust locators, retry logic |
| UI layout changes | Maintain locator repository |
| Environment unavailability | Use fallback browser/URL |
| High number of UI defects | Early smoke & modular testing |